UNIT 1 — MINI PROJECT

Design Thinking and Product Planning

Library Management System

A Digital Platform for Library Circulation, Cataloguing and Member Services

Prepared by:  Aditya Bankar

PRN NO : 2126UDSM2573

Course: Artificial Intelligence and Data Science— Sanjivani University, Kopargoan

Module: DevOps — Unit 1 Mini Project

September 2026

Document Type: Design Thinking & Product Planning Deliverable Set

# Table of Contents

1.  Objective	3

2.  Business Understanding & Business Requirements Document (BRD)	4

3.  Design Thinking Report	6

4.  IBM Design Thinking Report	8

5.  IBM Loop Documentation (Observe → Reflect → Make)	9

6.  Stakeholder Analysis Report	10

7.  User Persona Report	11

8.  Functional Requirements Specification (FRS)	14

9.  Non-Functional Requirements Specification (NFRS)	16

10. Product Vision Document	18

11. Minimum Viable Product (MVP) Definition	20

12. Product Roadmap	21

13. Initial System Architecture Diagram	23

14. Project Charter	24

15. Project Repository Initialization & Folder Structure	26

16. Product Discovery Documentation	27

# 1. Objective

This document is prepared as the Unit 1 Mini Project submission for the DevOps course, applying the Design Thinking methodology to independently design a software solution for the Library Management System (LMS) of a higher education institution's library.

Rather than beginning with coding, this project focuses on understanding the library domain, identifying stakeholders, analysing user needs, defining software requirements, and preparing the product vision and roadmap. By the end of this unit, the Library Management System is planned as a well-scoped software product, ready for Agile planning and development in subsequent units.

## 1.1 Scope of This Document

The document consolidates all sixteen deliverables required for the mini project, adapted specifically to the domain of academic library management — covering book cataloguing, member registration, circulation (issue/return), reservations, fines, and reporting.

- Domain study of academic library operations and pain points of manual record-keeping

- Design Thinking and IBM Design Thinking analysis of the problem space

- Stakeholder and persona-based user research

- Functional and non-functional requirements definition

- Product vision, MVP scope, and phased roadmap

- Initial architecture, project charter, and repository planning

# 2. Business Understanding & Business Requirements Document (BRD)

## 2.1 Current Academic Library Process

Academic libraries manage a continuous cycle of activities: cataloguing new titles, registering members (students, faculty and staff), issuing and returning books, managing reservations and renewals, calculating overdue fines, and generating usage reports for the institution. In many polytechnic and degree colleges, a large part of this cycle is still handled manually or through disconnected spreadsheets, registers, and ad-hoc tools.

### 2.1.1 Process Walkthrough

- Member Registration — Students and staff are enrolled as library members at the start of an academic year, either manually in a register or through a basic spreadsheet.

- Cataloguing — New books, journals and reference materials are catalogued by accession number, often recorded by hand in ledgers.

- Circulation (Issue) — A member requests a book at the counter; the librarian manually checks availability and records the issue date and due date.

- Circulation (Return) — On return, the librarian checks the book back in and manually calculates any overdue fine.

- Reservation — If a book is unavailable, members are asked to check back later; there is no formal queue or notification system.

- Reporting — End-of-semester reports on book usage, defaulters, and inventory are compiled manually, which is slow and error-prone.

## 2.2 Problems Identified with Manual Record Management

- No real-time visibility into book availability, leading to wasted trips to the library and duplicate holds.

- Manual fine calculation is inconsistent and time-consuming, and is a frequent source of member disputes.

- Lost or misplaced physical registers put years of circulation history at risk.

- No automated overdue reminders, resulting in high rates of unreturned books each semester.

- Cataloguing errors (duplicate accession numbers, missing metadata) make search and audit difficult.

- Report generation for NAAC/NBA accreditation and management review takes days instead of minutes.

- No self-service option for members to search the catalogue or track their own borrowing history.

## 2.3 Business Requirements Document (BRD) Summary

The table below summarises the core business requirements that justify building the Library Management System, expressed independently of any particular technical implementation.

| ID | Business Requirement | Business Justification |
| --- | --- | --- |
| BR-01 | Centralise the book catalogue in a searchable digital system | Eliminates duplicate/lost records and speeds up book discovery |
| BR-02 | Digitise member registration and profile management | Enables quick lookup of borrowing eligibility and history |
| BR-03 | Automate issue, return and fine calculation | Reduces manual errors and counter wait times |
| BR-04 | Provide reservation and notification capability | Improves fairness and utilisation of high-demand titles |
| BR-05 | Generate real-time usage and inventory reports | Supports faster decision-making and accreditation reporting |
| BR-06 | Support role-based access for members, librarians and admins | Protects data integrity and enforces process controls |

## 2.4 Business Objectives

- Reduce average book issue/return time at the counter by at least 60%.

- Bring overdue-book incidents down through automated reminders and clear fine visibility.

- Provide 24×7 self-service catalogue search and account access for members.

- Cut report-preparation time for management and accreditation reviews from days to minutes.

# 3. Design Thinking Report

The five stages of Design Thinking — Empathize, Define, Ideate, Prototype and Test — were applied to understand and design the Library Management System around real user needs rather than assumptions.

## 3.1 Empathize

Understanding was built by studying how students, faculty and library staff currently interact with the library, based on the typical academic-library workflow described in Section 2.

- Students often do not know whether a book is available before walking to the library.

- Librarians spend a large part of their day on repetitive counter transactions instead of higher-value tasks like curation.

- Faculty want a fast way to recommend and reserve reference material for their students.

- Administrators need accurate, exportable data for planning and accreditation, not paper registers.

## 3.2 Define

From the empathy research, the central problem statement was framed as:

“Students, faculty and library staff need a single, reliable system to discover, borrow, return and manage books, because the current manual process is slow, error-prone and offers no real-time visibility into availability or dues.”

## 3.3 Ideate

Multiple solution ideas were brainstormed before converging on a unified digital library platform:

- A mobile-first catalogue search app only (rejected — does not solve circulation/fine problems).

- A barcode/RFID self-checkout kiosk only (rejected — needs a backend system behind it, insufficient alone).

- A full web-based Library Management System covering catalogue, circulation, reservation, fines and reporting, accessible to members, librarians and admins with role-based views (selected).

## 3.4 Prototype

The selected idea was scoped into a low-fidelity concept consisting of three primary interfaces: a Member Portal (search catalogue, view dues, request reservation), a Librarian Console (issue/return, manage catalogue), and an Admin Dashboard (manage members, view reports). This scoping informed the MVP defined in Section 11.

## 3.5 Test

The concept was validated conceptually against the problems identified in Section 2.2 — each core pain point (availability visibility, fine calculation, overdue reminders, reporting delay) maps directly to a planned feature, confirming the solution direction before development begins in later units.

# 4. IBM Design Thinking Report

In addition to the classic five-stage Design Thinking process, the three core principles of IBM Design Thinking were applied to keep the project grounded in real outcomes rather than output for its own sake.

## 4.1 Focus on User Outcomes

Every feature considered for the Library Management System is tied back to a measurable outcome for a specific user, rather than being built because it is technically interesting.

- Outcome for members: find and borrow an available book in under two minutes, without a wasted trip.

- Outcome for librarians: complete an issue/return transaction with minimal manual data entry.

- Outcome for administrators: produce an accurate usage/inventory report in minutes, not days.

## 4.2 Restless Reinvention

The project treats the initial plan as a starting hypothesis, not a fixed blueprint. The roadmap (Section 12) is deliberately phased so that early feedback from a pilot rollout can reshape later phases — for example, if fine payment turns out to be a bigger pain point than reservations, the roadmap can be reordered.

## 4.3 Diverse, Empowered Teams

Although this mini project is completed independently, the planning explicitly considers the perspectives of every stakeholder group identified in Section 6 (students, faculty, librarians, administrators and IT support), so that requirements are not written from a single point of view.

# 5. IBM Loop Documentation — Observe → Reflect → Make

The IBM Design Thinking Loop was applied iteratively while shaping the Library Management System requirements. Each iteration below shows how an observation led to a reflection and a concrete change in the plan.

| Iteration | Observe | Reflect | Make |
| --- | --- | --- | --- |
| 1 | Members cannot tell if a book is available before visiting the library. | Real-time availability is the single highest-value feature for members. | Prioritised live catalogue search with availability status in the MVP. |
| 2 | Fine disputes are common when calculated manually and inconsistently. | Fine rules must be transparent and automatically applied. | Defined an automated, configurable fine-calculation rule as a core FR. |
| 3 | Librarians are the main daily users, not just administrators. | The console for librarians needs to be faster than a search-heavy portal. | Designed a separate, streamlined Librarian Console for issue/return. |
| 4 | Institutions need usage data for accreditation, not just operations. | Reporting cannot be an afterthought bolted on later. | Added reporting as an explicit NFR and a Phase 2 roadmap item. |

This loop was repeated across the empathy research, requirement drafting, and roadmap planning stages, ensuring the final plan reflects observed needs rather than assumptions.

# 6. Stakeholder Analysis Report

The following stakeholders were identified for the Library Management System, along with their interest in the system and their level of influence over its design and adoption.

| Stakeholder | Role / Interest | Influence | Key Expectation |
| --- | --- | --- | --- |
| Students | Primary borrowers; search, borrow and return books | Medium | Fast, self-service book discovery and account visibility |
| Faculty Members | Borrow reference material; recommend titles for students | Medium | Priority reservation and recommendation workflow |
| Librarians | Day-to-day catalogue and circulation management | High | A fast, low-friction console for daily transactions |
| Academic Administrators | Oversight, budgeting, accreditation reporting | High | Accurate, exportable usage and inventory reports |
| Examination Cell Staff | Occasionally cross-reference student records with library dues | Low | No-dues status available on demand |
| IT Support Personnel | System deployment, maintenance, backups, security | High | Reliable, maintainable, well-documented system |

## 6.1 Stakeholder Priority Matrix

Librarians and Academic Administrators sit in the high-influence, high-interest quadrant and were treated as primary requirement sources. Students and Faculty are high-interest, medium-influence users whose day-to-day experience directly shapes the MVP scope. IT Support has high influence over non-functional requirements (security, reliability) despite lower day-to-day interest in the domain itself.

# 7. User Persona Report

Three primary personas were developed to represent the core user groups of the Library Management System, based on the stakeholder analysis in Section 6.

## 7.1 Riya Deshmukh — Student Member (Age 19, Second-Year Diploma Student)

“I just want to know if the book I need is on the shelf before I walk all the way to the library.”

### Goals

- Quickly check book availability before visiting the library

- Renew a borrowed book without visiting the counter

- Keep track of due dates so fines are avoided

### Challenges

- No way to search the catalogue remotely today

- Forgets due dates because there are no reminders

- Long queues at the counter during exam season

### Expectations from the System

- A simple search and my-account view on any device

- Automatic email/SMS reminders before the due date

- Clear, upfront display of any pending fine

## 7.2 Prof. Sunil Kale — Faculty Member (Age 41, Department Lecturer)

“I recommend the same five reference books every semester — I need my students to actually get access to them.”

### Goals

- Reserve multiple copies of reference titles for a class

- Recommend new titles for library acquisition

- See which of the recommended books are most borrowed

### Challenges

- No formal way to bulk-reserve or recommend titles today

- No visibility into whether students are using recommended material

### Expectations from the System

- A recommendation/reservation request workflow

- A simple usage report for recommended titles

## 7.3 Meera Joshi — Librarian (Age 34, Assistant Librarian)

“On a busy day I issue and return over 150 books — every extra click at the counter costs me time.”

### Goals

- Process issue/return transactions as fast as possible

- Catalogue new arrivals with minimal manual entry

- Handle reservations fairly, in first-come order

### Challenges

- Manual fine calculation slows down the return process

- Paper ledgers make it hard to search borrowing history

- No automated way to notify members about overdue books

### Expectations from the System

- A streamlined console optimised for speed, not search-heavy browsing

- Automatic fine calculation and one-click overdue reminders

- Barcode/RFID scan support to avoid manual data entry

## 7.4 Anand Patil — Library Administrator (Age 47, Head Librarian)

“Every semester-end, I need clean numbers for the management and accreditation committee — I cannot spend three days compiling registers.”

### Goals

- Generate usage, inventory and defaulter reports on demand

- Manage librarian and member accounts centrally

- Track the ROI and utilisation of the book budget

### Challenges

- Report preparation currently takes several days of manual compilation

- No single source of truth for inventory across branches/sections

### Expectations from the System

- A reporting dashboard with exportable data (PDF/Excel)

- Role-based admin controls for managing staff and members

# 8. Functional Requirements Specification (FRS)

The functional requirements below define what the Library Management System must do, derived from the business requirements, personas and stakeholder needs documented above.

## 8.1 Member & Account Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | The system shall allow administrators to register new members (students, faculty, staff) with a unique membership ID. | High |
| FR-02 | The system shall allow members to log in and view their profile, current loans and dues. | High |
| FR-03 | The system shall support role-based accounts: Member, Librarian and Administrator. | High |
| FR-04 | The system shall allow administrators to deactivate or renew membership at year-end. | Medium |

## 8.2 Catalogue Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-05 | The system shall allow librarians to add, edit and remove book records, including title, author, ISBN, accession number and category. | High |
| FR-06 | The system shall allow any user to search the catalogue by title, author, ISBN or category. | High |
| FR-07 | The system shall display real-time availability status for each catalogue item. | High |
| FR-08 | The system shall support bulk import of catalogue records from a spreadsheet. | Low |

## 8.3 Circulation (Issue / Return)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-09 | The system shall allow a librarian to issue a book to a member and record the issue and due date. | High |
| FR-10 | The system shall allow a librarian to process a book return and automatically calculate any applicable fine. | High |
| FR-11 | The system shall prevent issuing a book to a member who has reached the maximum allowed loans or has unpaid fines above a configurable threshold. | High |
| FR-12 | The system shall support barcode/RFID scanning to speed up issue and return. | Medium |

## 8.4 Reservation & Notifications

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-13 | The system shall allow a member to place a reservation on a currently unavailable book. | High |
| FR-14 | The system shall notify a member by email/SMS when a reserved book becomes available. | Medium |
| FR-15 | The system shall send automated overdue reminders before and after the due date. | High |

## 8.5 Reporting

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-16 | The system shall generate reports on book circulation, overdue members and inventory status. | High |
| FR-17 | The system shall allow reports to be exported as PDF or Excel. | Medium |
| FR-18 | The system shall provide a dashboard summary view for administrators. | Medium |

# 9. Non-Functional Requirements Specification (NFRS)

Non-functional requirements define the quality attributes the Library Management System must satisfy, independent of specific features.

| Category | Requirement | Target / Detail |
| --- | --- | --- |
| Security | Role-based access control and encrypted password storage | Members, Librarians and Admins see only permitted data |
| Security | All data in transit shall be encrypted | HTTPS/TLS for all client-server communication |
| Usability | The interface shall be usable without training for members | Task completion for catalogue search within 3 clicks |
| Reliability | The system shall be available during library operating hours | Target uptime of 99% during operating hours |
| Performance | Catalogue search results shall return quickly | Response time under 2 seconds for a typical search |
| Scalability | The system shall support institutional growth | Support at least 10,000 members and 50,000 catalogue items |
| Maintainability | The system shall be modular and documented | Separate services for catalogue, circulation and reporting |
| Data Integrity | No loss of transaction records | Daily automated database backups |
| Accessibility | The web portal shall be usable on mobile devices | Responsive design across common screen sizes |
| Compliance | Member data shall be handled per institutional data policy | Data retention and access aligned with institution rules |

# 10. Product Vision Document

## 10.1 Vision Statement

To make every book in the institution's library instantly discoverable and easy to borrow, so that students, faculty and staff spend their time reading and researching — not searching and queuing.

## 10.2 Mission Statement

To design, build and continuously improve a reliable, easy-to-use Library Management System that digitises cataloguing, circulation, reservations and reporting for the institution's library, replacing manual registers with real-time, role-based digital workflows.

## 10.3 Business Objectives

- Digitise 100% of the active catalogue within the first rollout phase.

- Reduce average counter transaction time by 60% within two semesters of launch.

- Cut semester-end report preparation time from days to minutes.

- Achieve at least 80% active member adoption of the self-service portal within one academic year.

## 10.4 Success Criteria

| Success Criterion | Measure |
| --- | --- |
| Reduced counter wait time | Average issue/return transaction under 1 minute |
| Improved catalogue accuracy | Zero duplicate accession numbers after migration |
| Higher on-time return rate | Overdue rate reduced by at least 30% |
| Faster reporting | Semester report generated in under 10 minutes |
| Member adoption | 80% of active members using self-service search within Year 1 |

# 11. Minimum Viable Product (MVP) Definition

The MVP is scoped to deliver the smallest set of features that fully replaces the highest-friction manual processes identified in Section 2, so the institution sees value from the very first release.

## 11.1 MVP Feature Set

- Member registration and role-based login (Member, Librarian, Admin)

- Digital catalogue with search by title, author, ISBN and category

- Real-time book availability status

- Issue and return workflow with automatic fine calculation

- Basic academic report generation (circulation and overdue members)

## 11.2 Explicitly Out of Scope for MVP

- Barcode/RFID hardware integration (planned for Phase 2)

- SMS/email notification automation (planned for Phase 2)

- Reservation queue management (planned for Phase 2)

- Payment gateway integration for online fine payment (planned for Phase 3)

## 11.3 MVP Success Measure

The MVP is considered successful if it can fully replace manual issue/return and catalogue search for a pilot section of the library within one semester, with librarian-reported transaction time reduced compared to the manual process.

# 12. Product Roadmap

The roadmap is phased to align with the course progression across upcoming units, moving from planning to a fully-featured, production-ready system.

| Phase | Timeframe | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 — Foundation (MVP) | Weeks 1–4 | Core circulation | Catalogue, member accounts, issue/return, fine calculation |
| Phase 2 — Engagement | Weeks 5–8 | Member experience | Reservations, notifications, barcode/RFID support |
| Phase 3 — Insight | Weeks 9–10 | Reporting & analytics | Admin dashboard, exportable reports, usage analytics |
| Phase 4 — Scale & Harden | Weeks 11–12 | Production readiness | Performance tuning, security review, backups, deployment |

## 12.1 Roadmap Principles

- Each phase delivers a usable increment, not just internal components.

- Feedback from the MVP pilot (Section 11.3) is used to re-prioritise Phase 2 and 3 items.

- Non-functional hardening (security, performance, backups) is treated as a dedicated final phase rather than deferred indefinitely.

# 13. Initial System Architecture Diagram

The Library Management System is planned as a layered web application, separating presentation, application/API logic, business rules and data storage, with clearly identified external integrations.

Figure 13.1 — Initial layered architecture for the Library Management System

## 13.1 Layer Descriptions

- Presentation Layer: the web portal used by members and librarians, plus a separate admin dashboard; designed to be mobile-responsive.

- Application/API Layer: exposes authentication and the core services — catalogue, circulation, reservation, fines and notifications.

- Business Logic Layer: enforces rules such as maximum loans, fine calculation and reservation priority, independent of the presentation layer.

- Data Layer: a relational database for structured records (books, members, transactions, fines) plus file storage for cover images and generated reports.

- External Integrations: email/SMS gateway, payment gateway (future phase), barcode/RFID scanners, and institutional single sign-on.

# 14. Project Charter

| Field | Detail |
| --- | --- |
| Project Name | Library Management System (LMS) |
| Prepared By | Aditya — Diploma in Information Technology, Amrutvahini Polytechnic, Sangamner |
| Course / Unit | DevOps — Unit 1 Mini Project (Design Thinking and Product Planning) |
| Project Sponsor | Library Administration / Academic Institution |
| Project Purpose | Replace manual library record-keeping with a digital, role-based Library Management System |
| In Scope | Catalogue management, member management, circulation, reservations, fines, reporting |
| Out of Scope (Phase 1) | Payment gateway integration, multi-branch federation, advanced analytics |
| Primary Stakeholders | Students, Faculty, Librarians, Academic Administrators, IT Support |
| Success Criteria | As defined in Section 10.4 (Success Criteria) and Section 11.3 (MVP Success Measure) |
| Constraints | Must run on institution-provided infrastructure; must integrate with existing member ID scheme |
| Assumptions | Existing book records can be migrated from spreadsheets/registers; internet connectivity is available in the library |
| Key Risks | Data-migration errors from legacy registers; low initial adoption by long-time manual-process users |

## 14.1 Milestone Plan

| Milestone | Target Week | Exit Criteria |
| --- | --- | --- |
| M1: Planning Complete | Week 1 | BRD, personas, FRS/NFRS and roadmap approved (this document) |
| M2: MVP Built | Week 4 | Catalogue, accounts and issue/return functional in a test environment |
| M3: Pilot Rollout | Week 6 | MVP piloted with one library section; feedback collected |
| M4: Phase 2 Complete | Week 8 | Reservations and notifications live |
| M5: Production Ready | Week 12 | Reporting, security review and deployment complete |

# 15. Project Repository Initialization & Folder Structure

## 15.1 Git Initialization Steps

- Create the project directory: mkdir library-management-system && cd library-management-system

- Initialize the Git repository: git init

- Create the base folder structure (see 15.2) and an initial README.md describing the project.

- Add a .gitignore appropriate to the chosen technology stack (e.g. node_modules/, .env, build/).

- Stage and commit the initial structure: git add . && git commit -m "chore: initialize library management system repository"

- Create and push the main branch to the remote repository (e.g. GitHub/GitLab) for the team/course submission.

## 15.2 Proposed Folder Structure

library-management-system/ ├── docs/ # Planning docs (this file), diagrams, meeting notes ├── frontend/ # Member portal, librarian console, admin dashboard │ ├── src/ │ └── public/ ├── backend/ # API and business logic services │ ├── src/ │ │ ├── catalogue/ │ │ ├── circulation/ │ │ ├── reservation/ │ │ ├── fines/ │ │ └── auth/ │ └── tests/ ├── database/ # Schema, migrations, seed data ├── infra/ # Deployment scripts, environment configs ├── .gitignore ├── README.md └── CHANGELOG.md

This structure separates concerns (frontend, backend, database, infrastructure and documentation) so that each phase of the roadmap can be developed and tested independently.

# 16. Product Discovery Documentation

This final section synthesises the discovery work carried out across the previous fifteen sections into a single narrative, confirming that the Library Management System is ready to move from planning into Agile development.

## 16.1 Discovery Summary

- Domain research (Section 2) confirmed that manual record-keeping is the root cause of the institution's key library pain points.

- Design Thinking and the IBM Loop (Sections 3–5) converged on a single, role-based digital platform as the right-sized solution.

- Stakeholder and persona research (Sections 6–7) grounded every requirement in a named user need.

- Requirements (Sections 8–9) translate those needs into eighteen functional and ten non-functional requirements.

- Vision, MVP and roadmap (Sections 10–12) turn the requirements into a phased, buildable plan.

- Architecture, charter and repository planning (Sections 13–15) prepare the project for hands-on development.

## 16.2 Readiness for Agile Planning

With business requirements, personas, functional and non-functional requirements, an MVP scope, a phased roadmap and an initial architecture all defined, the Library Management System backlog can now be derived directly from Sections 8, 9 and 11 for sprint planning in the next unit.

## 16.3 Next Steps

- Convert Functional Requirements (Section 8) into a prioritised Agile backlog.

- Set up the Git repository using the structure in Section 15.2.

- Begin sprint planning for Phase 1 (MVP) as scoped in Section 11.

- Validate the MVP with a pilot library section and feed learnings back into Phase 2 planning.